AIOS

Autonomous Intelligent Operating System

AI Runtime: NEXUS

Complete Master Development Roadmap  |  3 Founders  |  From Bootloader to AI-Native OS

# 📍 Current State — Where You Are Now

As of the time this roadmap was created, AIOS has successfully completed the following foundational work:

Completed Milestones

| Component | Status | Priority |
| --- | --- | --- |
| Development Environment | ✅ Kali Linux setup done | Foundation |
| QEMU Virtualization | ✅ Running correctly | Foundation |
| Cross Compiler (x86_64-elf-gcc) | ✅ Configured | Foundation |
| NASM Assembler | ✅ Integrated | Foundation |
| Bootloader (GRUB + Multiboot2) | ✅ Working | Foundation |
| Kernel Entry Point | ✅ Boots successfully | Core |
| VGA Text Mode Output | ✅ Text rendering works | Core |
| GDT (Global Descriptor Table) | ✅ Loaded — null/kernel-code/kernel-data/user-code/user-data | Core |
| IDT (Interrupt Descriptor Table) | ✅ Skeleton present | Core |
| ISO Generation (xorriso) | ✅ aios.iso builds successfully | Core |
| GitHub Repository | ✅ Version control active | Process |
| Keyboard Driver | ❌ Not implemented | Next Step |
| Mouse Driver | ❌ Not implemented | Next Step |
| Memory Management | ❌ Not implemented | Critical Next |

🎯 NOTE: You are at the exact right point. Kernel boots, GDT loaded, VGA works — this is a solid foundation. Now the real OS development begins. Follow this roadmap phase by phase without skipping.

# 🏗️ AIOS Architecture — Two-Track System

AIOS is developed on two parallel tracks that eventually merge:

Track A — Research Kernel (C + Assembly)

Purpose: Deep OS fundamentals, understanding hardware, building low-level systems knowledge from scratch. This is the kernel you are currently building.

Track B — AIOS Product Layer (Linux-based + AI Runtime)

Purpose: Usable AI-native OS experience built on top of Linux. The Nexus AI runtime, semantic desktop, and all user-facing features live here.

System Stack (Final Vision)

[ AIOS Semantic Desktop + AI-Native UX ]

↓

[ Nexus AI Runtime (Local LLM + Orchestration) ]

↓

[ Semantic Layer (Embeddings + Vector DB + Context) ]

↓

[ System Services (Daemons, IPC, File System) ]

↓

[ Linux-Compatible Kernel / Research Kernel ]

↓

[ Hardware (x86_64 / ARM) ]

# 📊 Master Milestone Overview

| Phase | Name | Duration | Key Deliverable |
| --- | --- | --- | --- |
| Phase 0 | Current State | Done | Kernel boots, GDT, VGA, GitHub |
| Phase 1 | Kernel Core Systems | 3–4 months | Keyboard, Memory, Interrupts, Shell |
| Phase 2 | Kernel Advanced | 3–4 months | Multitasking, FS, Mouse, Graphics |
| Phase 3 | Linux Layer Setup | 2–3 months | Arch Linux base + dev environment |
| Phase 4 | Nexus AI Runtime v0 | 4–5 months | Local LLM running, basic Nexus |
| Phase 5 | AIOS Desktop Alpha | 4–6 months | Custom desktop + AI integration |
| Phase 6 | Semantic Computing | 6–8 months | Semantic search, context engine |
| Phase 7 | AI-Native Features | 6–12 months | Emotion AI, prediction, workspaces |
| Phase 8 | Production AIOS | 12+ months | Stable, distributable, community |

⏱️ TIMELINE: Total estimated timeline from current state to Production AIOS v1.0 is approximately 3–5 years of consistent development. Phases 1-2 are the hardest and most educational. Do not rush them.

# 🔵 PHASE 1 — Kernel Core Systems

Duration: 3–4 months  |  Team: All 3 members  |  Track: A (Research Kernel)

This phase transforms your booting kernel into an interactive, functional kernel with memory management, interrupt handling, and a real shell. This is the most educational phase — every line teaches you how computers really work.

## 1.1 — Keyboard Driver

### 1.1.1 — PS/2 Keyboard Controller

The keyboard in x86 systems communicates through the PS/2 controller on I/O port 0x60 (data) and 0x64 (status/command). You need to read scancodes and convert them to ASCII characters.

- Read keyboard data from I/O port 0x60 using inb() instruction

- Implement scancode Set 1 lookup table (maps scancode → ASCII)

- Handle shift, caps lock, ctrl modifier keys with state flags

- Handle key press (make code) vs key release (break code — bit 7 set)

- Store characters in a circular keyboard buffer (ring buffer, 256 bytes)

- Add keyboard_getchar() function to read from buffer

### 1.1.2 — IRQ1 Keyboard Interrupt

The keyboard fires IRQ1 which maps to interrupt vector 33 (0x21) after PIC remapping. The ISR must read from the keyboard and signal EOI.

- Register IRQ1 handler in IDT as keyboard_isr

- In keyboard ISR: read scancode from port 0x60, push to buffer, send EOI to PIC (0x20 to port 0x20)

- Test: type characters and see them echo on VGA screen

### 1.1.3 — Keyboard API

- kernel_getchar() — blocking wait for keypress

- keyboard_available() — returns 1 if buffer has data

- keyboard_peek() — look at next char without consuming

✅ MILESTONE 1.1: You can type on the keyboard and see characters appear on screen. This is the first interactive moment — celebrate it!

## 1.2 — PIC (Programmable Interrupt Controller) Setup

### 1.2.1 — Remap the PIC

By default, the 8259A PIC sends IRQ0-7 to interrupt vectors 0x08-0x0F which conflict with CPU exceptions. You must remap them.

- Send ICW1 (Initialization Command Word 1) to master PIC (0x20) and slave PIC (0xA0)

- Send ICW2: remap master to 0x20 (IRQ0 → INT 32), slave to 0x28 (IRQ8 → INT 40)

- Send ICW3: tell master about slave on IRQ2, tell slave its cascade identity

- Send ICW4: set 8086 mode

- Mask unused IRQs initially, unmask as you add drivers

### 1.2.2 — IRQ Masking System

- irq_enable(uint8_t irq) — unmask a specific IRQ line

- irq_disable(uint8_t irq) — mask a specific IRQ line

- irq_set_mask(uint8_t mask) — set full mask byte

## 1.3 — Timer / PIT (Programmable Interval Timer)

### 1.3.1 — PIT Channel 0 Setup

The Intel 8253/8254 PIT on port 0x40-0x43 provides system timing. Configure it to fire at your desired frequency (typically 100 Hz = 10ms intervals).

- Calculate divisor: divisor = 1193180 / desired_frequency

- Send command byte to port 0x43: channel 0, lobyte/hibyte, mode 3 (square wave)

- Send low byte of divisor to port 0x40

- Send high byte of divisor to port 0x40

- Enable IRQ0 (timer) in PIC

### 1.3.2 — System Tick Counter

- Global volatile uint64_t system_ticks = 0

- IRQ0 ISR increments system_ticks every tick

- timer_get_ticks() — returns current tick count

- timer_sleep(uint32_t ms) — busy-wait for N milliseconds

- timer_get_uptime_ms() — system uptime in milliseconds

✅ MILESTONE 1.3: Your kernel now has a heartbeat. Timer is the foundation of all future scheduling and multitasking.

## 1.4 — Memory Management

### 1.4.1 — Physical Memory Manager (PMM)

The PMM tracks which physical memory pages (4KB each) are free or used. Use a bitmap where each bit represents one 4KB page.

- Parse memory map from Multiboot2 to know available memory regions

- Initialize bitmap: mark all pages as used initially

- Mark available memory regions as free in bitmap

- Mark kernel memory itself as used (so you dont overwrite it)

- pmm_alloc_page() — find first free bit, mark used, return physical address

- pmm_free_page(uint64_t addr) — mark page as free in bitmap

- pmm_get_free_pages() — count free pages

- pmm_get_total_pages() — total pages from memory map

### 1.4.2 — Virtual Memory / Paging

x86_64 uses 4-level paging (PML4 → PDPT → PD → PT → Physical). You need to set up page tables and enable paging.

- Understand x86_64 page table structure: PML4 (512 entries), PDPT, PD, PT, each 4KB

- Create kernel page tables identity-mapping the first 4GB (physical addr = virtual addr)

- Set up higher-half kernel mapping at 0xFFFF800000000000

- Write cr3 register with PML4 address to activate page tables

- Enable PAE and long mode flags in cr0, cr4, EFER MSR

- Implement page_map(virt, phys, flags) — add mapping to page tables

- Implement page_unmap(virt) — remove mapping

- Handle page fault exception (#14) — print faulting address and halt

### 1.4.3 — Kernel Heap (kmalloc / kfree)

Once paging works, implement a simple heap allocator for dynamic kernel memory.

- Reserve a kernel heap region (e.g., 16MB at a fixed virtual address)

- Implement simple linked-list heap: each block has a header with size and free flag

- kmalloc(size_t size) — finds free block, splits if needed, returns pointer

- kfree(void* ptr) — marks block free, merge adjacent free blocks (coalescing)

- kmalloc_aligned(size, align) — returns aligned allocation for DMA/structures

- Implement basic memory leak detection (track allocations in debug mode)

✅ MILESTONE 1.4: This is the hardest part of OS development. When kmalloc works correctly, you have crossed the most difficult threshold. Most hobby OS projects fail here — you will not.

## 1.5 — Interactive Kernel Shell

### 1.5.1 — Terminal / TTY Layer

- Implement cursor tracking: current row, column position

- vga_putchar(char c) — print char at cursor, advance cursor

- Handle newline (\n), carriage return (\r), backspace (\x08)

- Implement scroll: when cursor reaches bottom row, shift all rows up by 1

- vga_clear() — clear screen, reset cursor

- vga_set_color(uint8_t fg, uint8_t bg) — set text colors

- printf() implementation: handle %s, %d, %x, %c, %u format specifiers

### 1.5.2 — Command Parser

- Read line from keyboard into buffer (with backspace support)

- Tokenize input string by spaces → argv[] array

- Match command name to function pointer in command table

- Execute matched command, print error if not found

### 1.5.3 — Built-in Shell Commands

- help — list all available commands

- clear — clear the screen

- meminfo — show total/free physical memory, heap stats

- cpuinfo — read CPUID and display CPU brand string, features

- uptime — show system uptime from timer ticks

- echo [text] — print text back

- halt — shutdown/halt the system

- reboot — trigger system reboot via keyboard controller

- crash [type] — intentionally trigger exception for testing

✅ MILESTONE 1.5 — PHASE 1 COMPLETE: You now have an interactive OS kernel with keyboard input, memory management, timer, and a real shell. This is a functioning minimal OS. Push to GitHub and document everything.

# 🟢 PHASE 2 — Kernel Advanced Systems

Duration: 3–4 months  |  Track: A (Research Kernel)

Phase 2 builds the advanced kernel systems needed for a real multi-process OS: multitasking, mouse, graphics, storage, and filesystem. These are the systems that make AIOS feel like a real operating environment.

## 2.1 — Exception Handling & Debugging

### 2.1.1 — CPU Exception Handlers (ISRs 0–31)

- Install handlers for all 32 CPU exceptions in IDT

- #0 Division by Zero — print registers, halt

- #6 Invalid Opcode — dump instruction pointer, halt

- #8 Double Fault — critical: print stack trace, halt

- #13 General Protection Fault — print error code, halt

- #14 Page Fault — print cr2 (faulting address), error code, flags, halt

### 2.1.2 — Register Dump & Stack Trace

- On exception: dump all GP registers (RAX, RBX, RCX, RDX, RSI, RDI, RSP, RBP, R8-R15)

- Print RIP (instruction pointer) and RFLAGS

- Implement basic stack trace: walk RBP chain to print call stack

- Print exception name in human-readable form

## 2.2 — Multitasking / Process Management

### 2.2.1 — Task Control Block (TCB) / Process Structure

- Define process_t struct: PID, name, state, register context, stack pointer, stack base, page directory, priority, flags

- Process states: READY, RUNNING, BLOCKED, ZOMBIE, SLEEPING

- Global process table: array or linked list of process_t

- PID allocator: incrementing counter, check for reuse

### 2.2.2 — Context Switching

Context switching saves all registers of the current task and restores registers of the next task. On x86_64 this means saving/restoring: RAX, RBX, RCX, RDX, RSI, RDI, R8-R15, RBP, RSP, RIP (via return address), RFLAGS, CS, SS.

- Write context_switch(process_t* next) in Assembly

- Push all callee-saved registers on current task stack

- Save RSP to current task TCB

- Load RSP from next task TCB

- Pop all registers for next task

- Return — which jumps to next task execution point

### 2.2.3 — Round-Robin Scheduler

- Timer ISR calls scheduler every N ticks

- Scheduler picks next READY process in circular order

- Call context_switch() to switch to selected process

- Handle edge cases: only one process, all blocked

- Add process_yield() — voluntarily give up CPU

### 2.2.4 — Process Creation & Termination

- process_create(name, entry_fn, args) — allocate TCB, allocate stack, set up initial context so task starts at entry_fn

- process_exit(exit_code) — mark process as ZOMBIE, switch to scheduler

- process_wait(pid) — parent waits for child to exit, reads exit code

- process_kill(pid) — forcefully terminate a process

✅ MILESTONE 2.2: Your kernel can run multiple tasks simultaneously. Print "Task A" and "Task B" alternating — this is a huge achievement in OS development.

## 2.3 — Mouse Driver

### 2.3.1 — PS/2 Mouse Initialization

- Enable PS/2 mouse via keyboard controller: send 0xA8 to port 0x64

- Enable mouse interrupt: get compaq status byte, set bit 1, write back

- Send 0xF4 (Enable Data Reporting) command to mouse

- Mouse sends packets on IRQ12 (INT 44 after remapping)

### 2.3.2 — Mouse Packet Parsing

- PS/2 mouse sends 3-byte packets: [buttons/flags] [delta_x] [delta_y]

- Accumulate 3 bytes in ISR before processing packet

- Extract left button, right button, middle button from byte 0

- Extract signed X, Y movement deltas (with overflow flags from byte 0)

- Maintain absolute cursor position: clamp to screen bounds

- mouse_get_state() — returns struct with x, y, buttons

## 2.4 — VESA Framebuffer Graphics

### 2.4.1 — Framebuffer Setup via Multiboot2

- Request framebuffer tag in Multiboot2 header (mode: linear framebuffer)

- GRUB will set up VESA mode and pass framebuffer info in Multiboot2 info struct

- Read: framebuffer_addr, width, height, pitch, bpp from Multiboot2 tag

- Map framebuffer physical address into kernel virtual address space

### 2.4.2 — Pixel Drawing API

- fb_putpixel(x, y, color) — write 32-bit ARGB color to framebuffer address = addr + y*pitch + x*(bpp/8)

- fb_fillrect(x, y, w, h, color) — draw filled rectangle

- fb_drawline(x0, y0, x1, y1, color) — Bresenham line algorithm

- fb_drawcircle(cx, cy, r, color) — midpoint circle algorithm

- fb_clear(color) — fill entire screen with color

### 2.4.3 — Font Rendering

- Embed a 8x16 bitmap font (PSF1 or PSF2 format, or simple array)

- fb_putchar(x, y, ch, fg, bg) — draw character bitmap at position

- fb_putstr(x, y, str, fg, bg) — draw string with wrapping

- fb_printf(x, y, fg, bg, fmt, ...) — formatted printing to framebuffer

### 2.4.4 — Mouse Cursor Rendering

- Save 16x16 pixel area under cursor position (restore on move)

- Draw cursor bitmap (arrow shape) at mouse position

- Update cursor on every mouse move event

## 2.5 — Storage: ATA/IDE Driver

### 2.5.1 — PIO Mode ATA Driver

- Detect ATA drives via IDENTIFY command on ports 0x1F0-0x1F7 (primary) and 0x170-0x177 (secondary)

- ata_read_sectors(lba, count, buffer) — read N 512-byte sectors from LBA address

- ata_write_sectors(lba, count, buffer) — write N 512-byte sectors

- Parse IDENTIFY response to get drive size, model string, capabilities

- Implement polling mode first (check BSY/DRQ bits), then IRQ-driven mode

## 2.6 — Filesystem

### 2.6.1 — FAT32 Read Support

- Read MBR/GPT partition table to find FAT32 partition

- Read FAT32 Boot Sector: BPB (BIOS Parameter Block) gives sectors/cluster, reserved sectors, FAT count, root cluster

- Read FAT (File Allocation Table): 32-bit entries per cluster, value = next cluster (0x0FFFFFFF = end)

- fat32_open(path) — traverse path: start at root dir cluster, read dir entries, find matching name, return file handle

- fat32_read(handle, buffer, size) — follow cluster chain in FAT, read cluster data from data region

- fat32_readdir(path) — list all entries in a directory

- fat32_exists(path) — check if file/dir exists

### 2.6.2 — Virtual Filesystem (VFS) Layer

- Define vfs_ops struct: open, read, write, close, readdir, stat

- Register FAT32 driver with VFS under mount point /fat

- vfs_open(path) — route to correct driver based on mount point

- Future: add ext2, tmpfs, devfs as additional backends

### 2.6.3 — InitRD / RAM Disk

- Load a CPIO or tar archive as initial ramdisk via Multiboot2 module

- Parse archive to expose files under /initrd/ mount point

- Use for loading config files, initial scripts, kernel modules

✅ MILESTONE 2 COMPLETE: PHASE 2 marks a complete research kernel: multitasking, graphics, mouse, storage, filesystem. You now understand OS internals deeply. Time to pivot toward AIOS product development.

# 🟡 PHASE 3 — Linux Base Layer & Dev Environment

Duration: 2–3 months  |  Track: B (AIOS Product Layer)

Phase 3 sets up the production OS foundation. While continuing research kernel work in parallel, you now establish the Linux-based AIOS product environment. This is where AIOS becomes a real, usable system.

## 3.1 — AIOS Linux Base System

### 3.1.1 — Choose & Install Base Distro

- Recommended: Arch Linux (minimal, full control) or Ubuntu Server (simpler)

- Install minimal base with no desktop environment

- Configure for AIOS development: hostname aios-dev, enable SSH, setup static IP

- Install essential tools: git, vim/neovim, tmux, htop, build-essential, python3, pip, cargo (Rust), cmake, ninja

### 3.1.2 — AIOS Custom Kernel Config

- Download Linux kernel source (latest LTS, e.g., 6.6.x)

- Start with make defconfig then customize with make menuconfig

- Enable: eBPF, cgroups v2, namespaces, io_uring, DKMS support

- Disable: unnecessary drivers, debug bloat for production

- Add AIOS kernel patches: custom scheduler tweaks, AI workload hints

- Build and install custom kernel: make -j$(nproc), make modules_install, make install

### 3.1.3 — System Service Architecture

- Use systemd as init system with custom AIOS unit files

- Create aios-runtime.service — starts Nexus AI runtime on boot

- Create aios-desktop.service — starts AIOS desktop environment

- Create aios-monitor.service — system monitoring daemon

- Implement aios-ctl CLI tool: aios-ctl start/stop/status/logs [service]

## 3.2 — Development Infrastructure

### 3.2.1 — Monorepo Structure

AIOS/

├── kernel/            # Research kernel (Track A)

│   ├── boot/          # Bootloader, linker scripts

│   ├── kernel/        # Core kernel code

│   └── build.sh       # Build script

├── nexus/             # AI Runtime (Track B)

│   ├── core/          # Nexus core engine

│   ├── models/        # Model configs

│   └── api/           # Nexus API server

├── desktop/           # AIOS Desktop Environment

│   ├── shell/         # Window manager / compositor

│   ├── apps/          # Built-in AIOS apps

│   └── ui/            # React-based UI components

├── semantic/          # Semantic computing layer

├── docs/              # All documentation

└── tools/             # Build tools, scripts

### 3.2.2 — CI/CD Pipeline

- GitHub Actions: build kernel on every push, run kernel tests in QEMU

- Separate workflows: kernel-ci.yml, nexus-ci.yml, desktop-ci.yml

- Automated QEMU boot test: kernel boots successfully = green CI

- Code coverage reporting for Python components

- Release workflow: tag v0.x.0 → build ISO → upload as GitHub Release artifact

### 3.2.3 — Documentation System

- Set up MkDocs or Docusaurus for project documentation site

- Write ARCHITECTURE.md — full system architecture overview

- Write KERNEL_GUIDE.md — how to build and test the research kernel

- Write NEXUS_API.md — Nexus runtime API documentation

- Write CONTRIBUTING.md — how other developers can contribute

✅ MILESTONE 3 COMPLETE: You now have a professional development environment with clean repo structure, CI/CD, and documentation. Any developer can join and contribute. This is crucial for a 3-person team.

# 🔴 PHASE 4 — Nexus AI Runtime v0

Duration: 4–5 months  |  Track: B  |  Language: Python + Rust

Nexus is the heart of AIOS. This phase builds the local AI runtime from scratch — local LLM inference, orchestration, memory systems, and the Nexus API. This is where AIOS stops being a Linux fork and becomes something genuinely new.

## 4.1 — Local LLM Integration

### 4.1.1 — Model Selection & Setup

For AIOS, we use open-source models that run locally on consumer hardware. No cloud dependency.

- Primary model: Mistral 7B Instruct (GGUF quantized, Q4_K_M) — 4GB RAM, fast inference

- Secondary model: Phi-3 Mini (3.8B) — for low-RAM systems under 8GB

- Embedding model: nomic-embed-text or all-MiniLM-L6-v2 — for semantic search

- Voice model: Whisper Small — for speech recognition

### 4.1.2 — llama.cpp Integration

- Install llama.cpp and Python bindings (llama-cpp-python)

- Download and validate GGUF model files

- Create model loader: load model into RAM on startup, keep resident

- Implement inference wrapper: nexus_generate(prompt, max_tokens, temperature, stop)

- Implement streaming: yield tokens as they generate for responsive UI

- GPU acceleration: auto-detect CUDA/Metal/Vulkan, use GPU layers if available

- Model config system: JSON config specifying model path, context size, GPU layers, temperature

### 4.1.3 — Ollama Integration (Alternative/Parallel)

- Install Ollama as a model management layer

- Use Ollama REST API as backend: POST /api/generate, /api/embeddings

- Advantage: Ollama handles model downloads, GPU routing, memory management

- Nexus wraps Ollama as one possible backend (strategy pattern)

- Allow switching between llama.cpp direct and Ollama backend via config

## 4.2 — Nexus Core Engine

### 4.2.1 — Nexus Architecture

Nexus is an intent-driven AI orchestration engine. It receives requests from the OS, understands intent, routes to appropriate AI modules, and executes actions.

User Input / OS Event

↓

Nexus Intent Classifier

↓

Route to: [LLM | Search | Automation | Voice | Vision]

↓

Execute Action / Return Response

↓

Update Context Memory

### 4.2.2 — Intent Classification System

- Define intent taxonomy: FILE_OP, SYSTEM_CONTROL, SEARCH, GENERATE, AUTOMATE, CONVERSE, WORKSPACE

- Implement fast intent classifier using small local model (Phi-3) or keyword matching + embedding similarity

- IntentResult: { intent_type, confidence, entities, action_plan }

- Route high-confidence intents directly to action handlers

- Route low-confidence intents to LLM for disambiguation

### 4.2.3 — Context Memory System

Nexus must remember what you were doing, what you said, and what is relevant right now. This is the memory layer.

- Short-term memory: sliding window of last N interactions (in-RAM, Python list)

- Long-term memory: SQLite database with timestamped entries (what user did, when, with what files)

- Episodic memory: key events stored as embeddings in vector DB (ChromaDB or FAISS)

- Workspace memory: current active files, open apps, clipboard content, last commands

- memory_store(entry) — add to all relevant memory layers

- memory_recall(query, k=5) — semantic similarity search across long-term memory

- memory_get_context() — assemble current context for LLM prompt

### 4.2.4 — Nexus API Server

- Build FastAPI server as Nexus interface: POST /nexus/query

- Request: { input: str, context: dict, mode: str }

- Response: { response: str, actions: list, confidence: float, tokens_used: int }

- WebSocket endpoint /nexus/stream for real-time streaming responses

- REST endpoints: /nexus/search, /nexus/automate, /nexus/memory/recall

- Authentication: local token-based auth (no network exposure by default)

- Rate limiting: prevent runaway requests from consuming all CPU

✅ MILESTONE 4.2: Nexus API is running. You can send a POST request and get an AI response from your local model. This is the foundation of everything that follows.

## 4.3 — Voice Interface

### 4.3.1 — Speech-to-Text (STT)

- Use OpenAI Whisper (open source, runs locally) via whisper Python package

- Model: whisper-small (244MB) for low latency, whisper-medium for accuracy

- Voice Activity Detection (VAD): use silero-vad to detect when user starts/stops speaking

- Continuous listening daemon: record audio → VAD detects speech → Whisper transcribes → send to Nexus

- Wake word detection: "Hey Nexus" triggers active listening mode

- Implement push-to-talk mode as alternative (hold key → record → release → process)

### 4.3.2 — Text-to-Speech (TTS)

- Use Coqui TTS or Piper TTS (fast, high quality, runs locally)

- Voice selection: multiple voices available, user can select preference

- Streaming TTS: start speaking before full response is generated

- Audio output: ALSA/PulseAudio integration for sound output

## 4.4 — Semantic Search Engine

### 4.4.1 — File Indexing System

- Background daemon: watch filesystem with inotify for file changes

- On new/modified file: extract text content (based on file type)

- Text extractors: TXT (direct), PDF (pdfminer), DOCX (python-docx), code files (direct), images (optional OCR with tesseract)

- Generate embedding vector for file content using local embedding model

- Store in vector DB: ChromaDB (easy setup) or FAISS (faster at scale)

- Index metadata: filename, path, modified time, file type, tags, size

### 4.4.2 — Semantic Search API

- nexus_search(query, filters, k=10) — embed query → cosine similarity search in vector DB → rank results

- Support filters: file_type, date_range, directory, tags

- Hybrid search: combine semantic (vector) + keyword (BM25) for best results

- Search result: { file_path, score, snippet, metadata }

- Integration with Nexus: "Find my machine learning Python files" → triggers semantic search

✅ MILESTONE 4 COMPLETE: Nexus is fully functional: local LLM inference, intent classification, context memory, voice I/O, and semantic search. This is the core AI brain of AIOS.

# 🟠 PHASE 5 — AIOS Desktop Alpha

Duration: 4–6 months  |  Track: B  |  Language: TypeScript + React + Rust/C++

Phase 5 builds the visual operating environment of AIOS — the desktop, window management, built-in apps, and the AI assistant integrated directly into the shell. This is when AIOS becomes visually real.

## 5.1 — Display Server & Compositor

### 5.1.1 — Wayland Compositor (wlroots-based)

- Use wlroots library (used by Sway, Hyprland) as compositor foundation

- Create AIOS compositor in C: handle Wayland protocol, surface management, input routing

- Implement basic tiling + floating window management

- Multi-monitor support: extended desktop, per-monitor scaling

- GPU acceleration via DRM/KMS for smooth rendering

- Alternative simpler path: customize Hyprland config extensively before building custom compositor

### 5.1.2 — Window Management

- Window states: normal, maximized, minimized, fullscreen, floating, tiled

- Workspace system: 10 virtual workspaces, switch with keyboard shortcuts

- Window rules: rules based on app name/class for auto-placement

- Animations: window open/close, workspace switch (smooth, GPU-accelerated)

## 5.2 — AIOS Shell (Top Bar + Launcher)

### 5.2.1 — Top Panel

Built with React + Electron or native GTK4 + WebKit. The top panel shows:

- Left: AIOS logo, active workspace indicator, window list

- Center: AI search bar (integrated Nexus query input)

- Right: system tray, clock, battery, network, Nexus status indicator

- Click clock → calendar popup

- Click Nexus icon → full AI assistant panel

### 5.2.2 — Application Launcher

- Super key → launcher appears with fuzzy search

- Search: apps, files (semantic), commands, Nexus AI queries

- Recent files section, pinned apps section

- Voice activation: "Hey Nexus, open [app]"

- Keyboard navigation: arrow keys, enter to launch

### 5.2.3 — Nexus Sidebar / Assistant Panel

- Right-side slide-out panel: dedicated Nexus AI interface

- Chat interface: conversation history, streaming responses

- Quick actions: File Search, Summarize, Automate, Help

- Context display: "Currently working on: [detected workspace/project]"

- Voice button: click → speak → Nexus responds in text + audio

## 5.3 — Built-in AIOS Applications

### 5.3.1 — AIOS Terminal

- Custom terminal emulator with AI integration

- AI command suggestion: type partial command → Nexus suggests completion

- "Explain this error" button: paste error → Nexus explains + suggests fix

- Command history semantic search: "find command I used to compile last week"

- Built on VTE (Virtual Terminal Emulator) library or xterm.js for web-based approach

### 5.3.2 — AIOS File Manager

- Dual-pane file manager with semantic search built in

- Search bar: natural language queries → Nexus semantic file search

- AI file insights: hover file → Nexus shows summary/description

- Smart organize: "Organize my Downloads folder" → Nexus sorts by type/project

- Visual file previews, thumbnail generation

### 5.3.3 — AIOS Settings

- System settings with AI assistant: "How do I change DNS?" → guided tutorial

- Nexus configuration: model selection, memory limits, voice settings

- Privacy dashboard: what data Nexus has stored, one-click delete

- Display, sound, network, input device settings

- Theme customization: light/dark/AIOS custom themes

## 5.4 — System Integration

### 5.4.1 — Notification System

- D-Bus notification daemon (libnotify compatible)

- Nexus notifications: proactive AI suggestions appear as notifications

- Notification center: history, group by app, clear all

- Smart do-not-disturb: Nexus detects focus mode and suppresses non-critical alerts

### 5.4.2 — Clipboard Manager

- Persistent clipboard history: last 100 copied items

- Semantic clipboard search: "find what I copied about machine learning"

- Nexus clipboard integration: select text → right-click → "Explain / Summarize / Translate"

- Cross-device clipboard sync (optional, local network only)

✅ MILESTONE 5 COMPLETE: AIOS now has a visually complete desktop environment with Nexus integrated throughout. You can boot AIOS, use the desktop, chat with Nexus, search files semantically, and use the terminal. This is the first version worthy of showing to the world.

# 🟣 PHASE 6 — Semantic Computing Layer

Duration: 6–8 months  |  Track: B  |  Language: Python + Rust

Phase 6 implements the semantic computing vision: the OS understands context, relationships, and intent at a deep level. This is where AIOS becomes genuinely different from any existing operating system.

## 6.1 — Semantic File System

### 6.1.1 — Deep Content Understanding

- Auto-tagging engine: Nexus reads file content on creation/modification and generates semantic tags

- Tag types: topic tags (machine-learning, finance, personal), entity tags (people, places, companies), temporal tags (Q3-report, meeting-notes-monday), project tags (auto-detected project association)

- Relationship mapping: detect files that are related (same project, same codebase, same topic)

- Duplicate detection: embedding similarity to flag near-duplicate files

### 6.1.2 — Virtual Collections

- Collections: user-defined or auto-generated groups of related files regardless of folder location

- "Show everything about Project X" → Nexus finds all related files across all folders

- Timeline view: files organized by when they were created/modified within a project context

- Graph view: visualize file relationships as a network graph

### 6.1.3 — Context-Aware File Operations

- "Archive old project files" → Nexus identifies project, finds old files, moves to archive folder

- "Find duplicates in Downloads" → Nexus finds near-duplicates, shows side-by-side, user confirms deletion

- "Clean my desktop" → Nexus categorizes desktop items, suggests organization scheme

## 6.2 — Workspace Intelligence

### 6.2.1 — Workspace State Management

- Workspace snapshots: save complete state (open apps, files, window positions, terminal sessions)

- Named workspaces: "Coding", "Design", "Research", "Personal" — each with custom app sets

- "Open my robotics workspace" → Nexus restores exact state from last session

- Workspace transitions: smooth animated switching with state preservation

### 6.2.2 — Context Detection Engine

- Activity recognition: Nexus observes what apps are open, what files are active, what commands are run

- Project detection: identifies which project user is working on from file paths and git repos

- Auto workspace suggestion: "Looks like you are working on AIOS kernel code. Switch to Kernel Dev workspace?"

- Focus detection: extended single-app usage → suggest enabling focus mode

### 6.2.3 — Smart Focus Modes

- Deep Work Mode: block social apps, mute notifications, enable pomodoro timer, suggest ambient audio

- Learning Mode: open video + notes side-by-side, pause every 25 mins for retention quiz

- Meeting Mode: mute desktop, open calendar + notes, prepare screen sharing

- Creative Mode: open design tools, allow music apps, wider clipboard history

- All modes: configurable by user, triggerable by voice, keyboard shortcut, or auto-detection

## 6.3 — Automation Engine

### 6.3.1 — AIOS Workflow System

- Workflow definition: YAML-based workflow files specifying triggers, conditions, actions

- Triggers: time-based (cron), event-based (file created, app opened, voice command), condition-based (battery low, CPU high)

- Actions: run shell command, send notification, open app, move file, call Nexus API, HTTP request

- Workflow editor UI: visual drag-and-drop workflow builder

- Pre-built workflow library: backup on low battery, organize downloads daily, morning briefing on login

### 6.3.2 — Natural Language Automation

- "Every day at 9am, summarize my email and read it aloud" → Nexus creates workflow automatically

- "When I open VS Code, also open my terminal and project notes" → auto-workspace rule

- "Remind me to take a break every 90 minutes" → Nexus creates repeating notification workflow

- Automation verification: Nexus explains what it will do before executing, user confirms

### 6.3.3 — System Automation Daemon

- nexus-automator service: runs all active workflows in background

- Workflow state persistence: workflows survive reboots

- Workflow logging: full audit trail of what automated actions were taken and when

- Conflict detection: warn if two workflows might conflict

✅ MILESTONE 6 COMPLETE: AIOS now provides genuinely semantic computing. Files understand their own context. The OS understands what you are doing. Automation happens in natural language. This is the AIOS vision becoming real.

# 🔵 PHASE 7 — AI-Native Advanced Features

Duration: 6–12 months  |  All Tracks

Phase 7 implements the advanced AI features that make AIOS genuinely unique: emotion intelligence, predictive computing, the Digital Twin, and privacy-first local AI learning. These features represent the long-term vision of AIOS.

## 7.1 — Cognitive & Emotional Intelligence (EIE)

### 7.1.1 — Multi-Modal Emotion Detection

- Facial emotion detection: OpenCV + DeepFace running locally on webcam feed (opt-in, privacy-first)

- Voice tone analysis: Librosa extracts pitch, tempo, energy features → classify emotion from voice during voice input

- Typing pattern analysis: keystroke dynamics — typing speed, error rate, pause patterns → stress detection

- Mouse behavior analysis: cursor speed, click patterns, erratic movement → frustration detection

- Combine signals: weighted ensemble → 7 emotion states: Focused, Stressed, Tired, Happy, Frustrated, Calm, Excited

### 7.1.2 — Adaptive System Response

- Emotion → Action mapping engine: configurable rules for what OS does per emotion

- Stressed: reduce notification frequency, dim screen, suggest break, block non-urgent apps

- Focused: enter deep work mode, silence all interruptions, track focus session

- Tired: increase font size, enable blue light filter, suggest end-of-day wrap-up routine

- All responses: user can override, customize, or disable per-emotion rules

- Privacy: emotion data never leaves device, user can view/delete all stored emotional history

## 7.2 — Predictive Computing

### 7.2.1 — Behavioral Pattern Learning

- Activity logging: what apps, files, commands used at what times (privacy-controlled, local only)

- Pattern extraction: LSTM or Transformer model trained on local activity history

- Predictions: "Monday 9am → likely to open VS Code + Terminal + browser" → preload these

- File prediction: "Based on current project, likely to need file X" → prefetch to RAM

- Meeting prediction: detect calendar event approaching → auto-switch to Meeting workspace 5 min before

### 7.2.2 — Anticipatory Resource Management

- App preloading: predicted apps loaded into RAM during idle time (low CPU/RAM usage periods)

- Compilation caching: frequently compiled code patterns → Nexus suggests caching optimization

- Network prefetch: predicted websites loaded in background during idle

- Prediction confidence threshold: only act on predictions above 80% confidence, suggest below that

## 7.3 — Digital Twin — AIOS Agent

### 7.3.1 — Digital Twin Concept

The Digital Twin is a persistent AI agent that knows the user deeply and can act autonomously on their behalf for routine, pre-approved tasks.

- User profile: work patterns, preferences, frequently used apps/files, communication style

- Task delegation: "Every morning, compile a summary of what I need to do today and read it aloud"

- Email drafting: "Draft a reply to this email in my writing style" — Nexus learns style from past writing

- Research assistant: "Research X topic while I work on Y, give me a summary when done"

### 7.3.2 — Agent Safety System

- All autonomous actions require explicit one-time or category-level permission

- Action preview: "I am about to [action]. Approve? [Y/N/Always/Never]"

- Audit log: every agent action recorded with timestamp and rationale

- Rollback: most agent actions can be undone

- Sandbox mode: agent runs actions in test environment first, shows diff, user approves

## 7.4 — Privacy & Security Architecture

### 7.4.1 — Local-First Privacy Model

- Zero cloud dependency: all AI inference, memory, embeddings run locally

- Data isolation: each user account has completely isolated AI memory

- Transparent data store: Privacy Center app shows exactly what Nexus knows about you

- One-click data deletion: delete specific memories, categories, or everything

- No telemetry by default: opt-in only, fully anonymous if enabled

### 7.4.2 — Encrypted AI Memory

- All Nexus memory databases encrypted at rest with AES-256

- Key derivation: user password + hardware fingerprint → encryption key

- Memory access logging: log every time AI memory is read/written

- Memory expiry: configurable auto-deletion of memories older than N days

### 7.4.3 — AI Permission System

- Per-app AI permissions: which apps can query Nexus and for what

- Per-feature permissions: webcam (emotion), microphone (voice), file system (semantic search)

- Permission UI: clear explanation of what each permission enables

- Permission revocation: instantly stop any AI feature from accessing any data source

✅ MILESTONE 7 COMPLETE: AIOS is now a genuinely AI-native operating system. Emotion detection, prediction, Digital Twin agent, and ironclad privacy. At this point AIOS is unlike any other OS in existence.

# 🏆 PHASE 8 — Production AIOS & Community

Duration: 12+ months  |  All Tracks

Phase 8 transforms AIOS from a working system into a production-ready, distributable operating system with community support, documentation, and a path to sustainability.

## 8.1 — Stability & Performance

### 8.1.1 — System Hardening

- Comprehensive crash reporting: automated crash dumps with symbolication

- Stress testing: run AIOS under heavy load for 72+ hours without crash

- Memory leak detection: valgrind + LSAN across all C/C++ components

- Fuzz testing: AFL++ on all parsers (file formats, network protocols, AI inputs)

- Security audit: static analysis with CodeQL, dynamic analysis with ASAN/UBSAN

### 8.1.2 — Performance Optimization

- Boot time target: under 8 seconds from power-on to usable AIOS desktop

- RAM target: under 2GB idle (including Nexus with model loaded)

- AI response latency: under 2 seconds for 95th percentile Nexus queries

- Profiling: perf, flamegraph for kernel, py-spy for Python components

- eBPF-based system monitoring: real-time performance insights built into AIOS

## 8.2 — Installer & Distribution

### 8.2.1 — AIOS Installer

- Calamares-based graphical installer with AIOS branding

- Installation options: alongside existing OS (dual boot), full disk, custom partition

- Automatic hardware detection: GPU, WiFi, audio drivers auto-configured

- Post-install setup wizard: Nexus model download, user preferences, first-run tour

### 8.2.2 — ISO Distribution

- Monthly ISO builds: automated release pipeline

- ISO variants: minimal (no AI, for old hardware), standard (AI on CPU), pro (full AI + GPU)

- Torrent + direct download distribution

- Cryptographic signing: GPG-signed ISOs and checksums

- Live boot support: try AIOS without installing

## 8.3 — Developer Ecosystem

### 8.3.1 — AIOS SDK

- Nexus SDK: Python + JavaScript libraries to build apps that query Nexus AI

- Desktop SDK: build native AIOS apps that integrate with workspaces and shell

- Documentation: API reference, tutorials, example apps

- App store: community-submitted AIOS apps and workflows

### 8.3.2 — Plugin System

- Nexus plugins: extend AI capabilities with custom modules (e.g., code review plugin, financial analysis plugin)

- Desktop plugins: custom widgets for the top bar and sidebar

- Workflow plugins: pre-built automation workflows installable from marketplace

## 8.4 — Community & Sustainability

### 8.4.1 — Open Source Community

- GitHub: full open source repository, issues, discussions, PRs

- Discord server: community support, dev discussions, announcements

- Monthly developer calls: discuss roadmap, review contributions

- Contributor recognition: CONTRIBUTORS.md, special Discord roles, public acknowledgment

### 8.4.2 — Monetization (AIOS Pro)

- AIOS Free: full open-source base OS, community support

- AIOS Pro: cloud model access (larger models), priority support, advanced automation, enterprise features

- AIOS Enterprise: on-premise deployment for companies, custom AI model fine-tuning, SLA support

- Developer marketplace: revenue sharing for paid AIOS app/plugin sales

✅ PHASE 8 = AIOS v1.0: AIOS is now a real operating system ready for production use by real users. 3 developers, built from scratch, from a bootloader to a full AI-native OS. This is the goal.

# 🧠 Building Your Own LLM — Long-Term Research Track

The context notes mention building a custom LLM. This is a separate, very long-term research track. Here is the realistic path:

## LLM Research Phase A — Fundamentals (6–12 months)

### A.1 — Deep Learning Foundations

- Master PyTorch: tensors, autograd, nn.Module, DataLoader, training loop

- Implement from scratch: linear layers, activation functions, batch normalization, dropout

- Train simple models: MLP on MNIST, CNN on CIFAR-10, understand backprop deeply

- Resources: Andrej Karpathy makemore series, fast.ai course, Deep Learning book (Goodfellow)

### A.2 — Transformer Architecture

- Implement transformer from scratch: self-attention, multi-head attention, positional encoding, feed-forward network

- Follow Karpathy nanoGPT tutorial: build a small GPT that generates text

- Train on text dataset: Shakespeare, Python code, Wikipedia subset

- Understand: scaling laws, emergent capabilities, how model size affects quality

## LLM Research Phase B — Custom AIOS LLM (12–24 months)

### B.1 — Dataset Curation

- Curate AIOS-specific training data: OS command pairs, workflow descriptions, semantic search queries, user intent examples

- Use existing open datasets: RedPajama, The Pile, Stack (code), filtered for quality

- Fine-tuning data: pairs of (user intent → AIOS action) — this is the unique AIOS-specific data

### B.2 — Training Infrastructure

- Start small: train 125M parameter model on local GPU (even a single RTX 3090 can train small models)

- Use DeepSpeed or FSDP for multi-GPU training if you scale up

- Experiment with: LoRA fine-tuning on existing open models (much cheaper and faster)

- Realistic target: fine-tuned Mistral 7B on AIOS-specific tasks outperforms generic models for AIOS use cases

### B.3 — Practical Strategy

💡 RECOMMENDED APPROACH: Rather than training from scratch (requires millions of dollars of compute), use LoRA/QLoRA fine-tuning of Mistral 7B or Llama 3 on AIOS-specific data. This gives 90% of the benefit at 1% of the cost. True from-scratch LLM training is a 5+ year research effort for a 3-person team.

# 🛠️ Complete Technology Stack Reference

## Track A — Research Kernel

- Language: C (kernel), Assembly/NASM (boot, context switch, ISRs)

- Compiler: x86_64-elf-gcc (cross compiler), nasm

- Linker: GNU ld with custom linker script

- Bootloader: GRUB 2 with Multiboot2 header

- Virtualization: QEMU (development), VirtualBox/VMware (testing)

- Debugger: GDB + QEMU GDB stub (breakpoints in kernel code!)

- ISO Build: xorriso + grub-mkrescue

## Track B — AIOS Product Layer

- Base OS: Arch Linux (minimal) or Ubuntu Server LTS

- Init: systemd with custom AIOS service units

- AI Runtime (Python): FastAPI, llama-cpp-python, whisper, Coqui TTS, ChromaDB, sentence-transformers

- AI Runtime (Rust/C++): llama.cpp (C++), custom high-performance wrappers in Rust

- Desktop: wlroots (C) compositor, React + Electron or GTK4 for UI components

- Semantic: FAISS / ChromaDB vector store, nomic-embed-text embeddings, BM25 hybrid search

- Automation: Python workflow engine, inotify file watching, D-Bus IPC

- Security: AES-256 (libsodium), Firejail sandboxing, PAM authentication

- Build: CMake (C/C++), Cargo (Rust), Poetry (Python), Webpack/Vite (JS/TS)

- CI/CD: GitHub Actions, Docker for build isolation

# 👥 Team Structure — 3 Founders

With 3 developers, divide responsibilities to maximize parallel progress. Suggested split:

## Developer 1 — Kernel & Systems

- Owner: Track A research kernel (Phases 1–2)

- Owner: Linux base layer and custom kernel patches (Phase 3)

- Skills: C, Assembly, systems programming, hardware interaction

- Focus: keyboard, memory management, multitasking, drivers

## Developer 2 — AI Runtime & Backend

- Owner: Nexus AI runtime (Phase 4)

- Owner: Semantic computing layer (Phase 6)

- Skills: Python, ML/AI, FastAPI, vector databases, llama.cpp

- Focus: local LLM integration, Nexus engine, semantic search, voice

## Developer 3 — Desktop & UX

- Owner: AIOS Desktop Environment (Phase 5)

- Owner: Built-in applications, animations, design system

- Skills: TypeScript, React, Rust/C++ (compositor), UI/UX design

- Focus: compositor, shell, file manager, terminal, settings

🤝 OVERLAP: All 3 developers should understand all parts of the system. Weekly sync meetings to review each track. Monthly integration sprints where everyone works together on cross-track features. Rotate through tracks to avoid knowledge silos.

# ⚡ AIOS Development Principles

### Rule 1 — Never Skip Foundations

Do not attempt Phase 5 features before Phase 1 is complete. Every phase is prerequisite for the next. The kernel teaches you what the desktop needs.

### Rule 2 — Build Working Things

Every phase must produce something that works and can be demonstrated. No half-built features. Ship phase-complete milestones to GitHub with tags.

### Rule 3 — Local First, Always

Every AI feature must work completely offline. Cloud is optional enhancement, never dependency. This is the core AIOS promise.

### Rule 4 — Privacy by Design

Every feature that touches user data must have: explicit opt-in, transparent disclosure of what data is stored, one-click deletion. Privacy is not a feature, it is the foundation.

### Rule 5 — Document as You Build

Write documentation for every subsystem as you build it, not after. Your future self and your teammates depend on this. Undocumented code is legacy code.

### Rule 6 — Test in QEMU First

For kernel changes: always test in QEMU before testing on real hardware. QEMU saves hours of frustration. Use GDB + QEMU for kernel debugging.

### Rule 7 — Commit Small, Commit Often

Small focused commits with clear messages. Feature branches for each phase/feature. Pull requests with review before merging to main. This protects the 3-person team from stepping on each other.

### Rule 8 — The Vision Is Long-Term

AIOS is a 5–10 year project. Do not try to build everything in year one. Execute phases in order. The patience to build slowly is what separates real OS projects from abandoned GitHub repos.

🚀 AIOS — BUILD SLOWLY. BUILD DEEPLY. BUILD CORRECTLY.

Nexus will think. AIOS will feel. Computing will never be the same.